## Slide 1: CHAPTER TWO
PROJECT SELECTION AND PLANNING

## Slide 2
This first phase of the systems development life cycle deals with the process of identifying, selecting, initiating, planning projects and assessing project feasibility.
2.1 Project Identification and Selection
The first step is to identify the need for a system, which can be the result of:
  Problems in existing system or process
  New feature required in an existing system
  A new idea for which in Information System is required
  A requirement to improve efficiency in the organization
  Compulsory standards or bench marks by an external organization Ex. Government
  The need to keep up with competitors

## Slide 3
During this activity a senior manager, a business group, an Information System manager or a steering committee identifies and assess all possible systems development projects, which are all may yield significant organizational benefits.
Figure -1 : Key Sources for IS projects

## Slide 4
General Process of Identifying and Selection Information Systems development Projects
Process of identifying and selection consists of three activities :
Identifying potential development projects
Classifying and ranking projects and
Selecting projects for development
Identifying Potential Development Projects
This process may be performed by a key member of top management, or a steering committee composed of a cross section managers, or User departments, or the development group
Hence, projects may be identified by both top-down and bottom-up initiatives.

## Slide 5
b) Classifying and ranking IS development projects:
Done by top managers, a steering committee, business units or the IS development group.
The criteria commonly used to evaluate projects are:
Value chain analysis: Extent to which activities add greatest benefits
Strategic alignment: Extent to which the projects achieves the long term goals
Potential benefits: Extent to which the project helps to improve profits, Customer service, etc and the duration of the benefits
Resource availability: Amount and type of resources required for the project
Project size / duration: Project coverage and duration to complete

## Slide 6
Technical difficulty / risk: Level of technical difficult to complete.
c) Selecting IS development Project:
The short and long term projects most likely to achieve the business objectives are considered.
As business conditions change over time, the relative importance of any single project may change.
The factors must be considered when selecting a project are
Perceived needs of the organization
Existing systems and ongoing projects
Resource availability
Evaluation criteria
Current business conditions
Perspective of the decision makers

## Slide 7: 2.2 Project Initiation and Planning
The objective of project initiation and planning is to transform a vague system requirements into a tangible project description
Proper project initiation and planning can reduce the time consumption of further phases
Activities performed in this phase could also be completed during the next phase, System analysis
A rule of thumb is that 10 – 20 % of the entire effort should be expended in this phase
General Process of Initiating and Planning Systems development Projects
Project Initiation focuses on activities that will help to organize a team to conduct project planning
During initiation, one or more analysts are assigned to work with a customer to establish work standards and communication procedures.
Project Planning focuses on defining clear, discrete tasks and the work needed to complete each task

## Slide 8
The objective of the project planning is to produce two documents : a Baseline Project Plan (BPP) and the Statement of Work (SOW).
Figure-4 : Statement of Work – an example

## Slide 9
The BPP is an internal document used by the development team but not shared with customers
The BPP contains all information collected and analyzed during the project initiation and planning activity.
The BPP reflects the best estimate of the project’s scope, benefits, costs, risks and resource requirements.
The BPP specifies detailed project activities for the next life cycle phase- Systems analysis and less detail for subsequent phases.
The SOW is a short document prepared for the customers that describes what the project will deliver and outlines all work required to complete the project
The SOW is a useful communication tool that assures that both system analysts and customers have a common understanding of the project.

## Slide 10: 2.3 Feasibility Study
Most Information System projects have budgets and deadlines, the analysis of factors for feasibility forms the business case (analysis of the assumptions like resource availability and potential problems and system cost and benefits) that justifies the expenditure of the resources on the project.
The feasibility factors are in six categories:
1. Economic Feasibility
  Concerned with assessing the financial benefits and costs associated with the project. This is also called a cost-benefit analysis.
  Benefits and costs can be tangible or intangible
  Tangibles are items which can be quantified in monetary terms and with certainty.

## Slide 11
  Ex. equipment costs, staff/personnel costs, materials costs, conversion costs, training costs.
  Intangibles are items for which a value cannot be precisely determined,
  Ex. Customer goodwill, employee morale. Operational efficiency
2. Operational Feasibility
  This process examines whether the new project will attain its desired objectives.
  The goal of this study is to understand the degree to which the proposed system will likely solve the business problems or take advantage of the opportunities specified in the Systems requirement documents.

## Slide 12
3. Technical Feasibility
The goal of this study is to understand the organization’s ability to construct the proposed system.
This analysis also includes an assessment of the development group’s understanding of the possible target hardware, software and operating environments as well as the size, complexity and the group’s experience with similar systems
4. Schedule Feasibility
The process of assessing the degree to which the potential time frame and completion dates for all major activities within a project meet organizational deadlines and constraints for affecting change.

## Slide 13
5. Legal and Contractual Feasibility
The process of assessing potential legal and contractual ramification due to the construction of a system
Considerations may include copyright or nondisclosure violation, labor laws, antitrust legislation, foreign trade regulations and financial reporting standards as well as current or pending contractual obligations.
6. Political Feasibility
The process of evaluating how key stakeholders within the organization view the proposed system

## Slide 14: 2.4 Building the Baseline Project Plan
All the information collected during project initiation and planning is collected and organized into a document called the Baseline Project Plan.
Once the BPP is completed, a formal review of the project can be conducted with customers.
BPP contains four major sections
  Introduction
  System Description
  Feasibility assessment
  Management issues
Introduction section provides a brief overview of the entire document and outline a recommended course of action for the project

## Slide 15
It provides an executive summary that specifies the project’s scope, feasibility, justification, resource requirements and schedules.
Additionally, a brief statement of the problem, the environment in which the system is to be implemented and constraints that affect the project are provided.
Recommendation provides a summary of important findings from the planning process and recommendations for subsequent activities
System Description section provides a list of alternatives system configuration
It provides a description of the selected configuration and a narrative of input information, tasks performed and resultant information

## Slide 16
Feasibility Assessment
Outlines project costs and benefits and technical difficulties.
High level project schedules are specified using PERT and Gantt charts.
The greatest amount of project planning effort is typically expended on feasibility assessment activities.
Management Issues
  Team Configuration and Management:
  Provides a description of the team member roles and reporting relationships
  Communication plan:
  Provides a description of the communication procedures to be followed by management, team members and the customer

## Slide 17
  Project standards and procedures:
  Provides a description of how deliverables will be evaluated and accepted by the customer
  Other project-specific topics:
  Provides a description of any other relevant issues related to the project uncovered during planning.

## Slide 18: 2.5 Reviewing the Baseline Project Plan
Before submitting the BPP to some project approval body, it is to be reviewed by the users, management and development groups.
The objectives of this review is to assure that the proposed system conforms to organizational standards and to make sure that all relevant parties understand and agree with the information contained in the BPP.
A common method for performing this review is called a structured walkthrough, a peer group review of any product created during the systems development process.
The walkthrough may have specific agenda that highlights what is to be covered and the expected completion time.

## Slide 19
Individuals attending the meeting have specific roles
  Coordinator
  Presenter
  User
  Secretary
  Standard-bearer
  Maintenance oracle
In addition to reviewing the BPP, the walkthrough can be used for the following activities
  System specifications
  Logical and physical designs
  Code or program segments
  Test procedures and results
  Manuals and documentation